## Slide 1: SPRINT 2 PRESENTATION RUN! QUAVER
TEAM 302
MEMBERS: GE BIAN
XIAO KUANG
DATE: 11/20/2017

## Slide 2: BACKGROUND
Offer users an online parkour game with two game modes:
  Keyboard mode
  Voice mode
Important feature:
  All players in the same global scene
  Pause, resume game under any circumstances
  Game playback for TOP3 games in each mode
Quaver!
Notes: asdfoina;ioensfo;ianewfoibaoeisfn

## Slide 3: GOAL & COMPLETED FEATURES FOR SPRINT 2
Rewrite game using p5.js;
Login with Google account;
Implement Voice Control Mode and provide both Keyboard Mode and Voice Mode for logged-in user to select;
Enable pausing game after login;
Semi-update save game status per 5 seconds;
Enable disconnected user resume their last game
Ranking Board for two game modes separately;
Best-Match List for current user;

## Slide 4: COMPLETED FEATURES
Best matches list for current user

## Slide 5: COMPLETED FEATURES
Ranking board for both modes
Best game list for current users

## Slide 6: COMPLETED FEATURES
User Registration without Google account
User info board after logging in
Finished
On pause
Playing

## Slide 7: ENCOUNTERED PROBLEMS
Rewrite game using p5.js library on canvas
Server-side stream input storage(textfield)
Coordination between elements in static game scene and dynamic state of user (login or logout)

## Slide 8: NEXT STEPS
Uncompleshed features from sprint2:
  Game play back
  game resume for voice mode
  Game restart after game over
UIUX improvement
Project deployment
Real-time interaction: Global game scene